Group Name: Donkeys

Group member + ID

| Name | ID |
| --- | --- |
| Khor Jun Zhi | 2205255 |
| Tan Chi Hong |  |
| Tan Gyap Xun |  |
| Yee Sin Yen |  |

### 1. Game Overview

Game Title: Energy Knight

Genre: 2D Action Dungeon Crawler

Energy Knight is a 2D top down action dungeon crawler where the players control a knight and each action the player takes will reduce the energy bar. The player must go through a sequence of rooms and fight enemies along the way before reaching the level exit.

The game focuses on deliberate combat and tactical resource management, forcing players to weigh the costs of each swing, dash and spell instead of just doing endless button mashing. Players must read enemy patterns and plan their movements carefully.

### 2. Engine Feature

Game Engine: Godot.

Plugins/Libraries: none

Graphics & Audio: Open-source graphical assets and SFXs will be utilized and properly cited in the project document and credits. If AI art generation tools like Aseprite are used, they will be accredited.

### 3. Game Features

Player Features

Player movement

Dashing

Attack

Health Point System

Energy System

Weapons

Short Ranged attack

Explosion Spell

Object Drops

Food (Restore Energy)

Energy Use Decrease Buff

Debuff (Low Energy)

Slower Movement

Slow Attacks

Can’t Dash

Enemy Mechanics

Telegraphed Attacks

Enemy Variant – Won’t do damage but attacks will knock you back into environmental obstacle to hurt you

Shield – Can’t do damage to the enemy until they lower their shield

Teleports

Environmental Obstacles

Spike Traps

Proximity bombs

Wall-Mounted Crossbows

Enemy Types

Enemy 1 – Scout

- Moves to the player

- Telegraphed attacks

- Slightly larger melee attack area than player

- 3 HP

Enemy 2 – Archer

- Dashes away if player is near and not priming an attack

- Shoots projectiles at player current position

- 1 HP

Enemy 3 – Mage

- Teleports away if player is near and not priming an attack

- Cast area of effect spells at player current position

- 2 HP

Enemy 4 – Monarch

- Big

- Shield – can’t do damage to the monarch if they have shield up

- Spawns Other Enemies

- Telegraphed attacks

- Large melee attack area

- 5 HP

Game Logic

- Enemy Spawning

- Object Drop Chance

- Debuffs

- Telegraphed attacks

- Win Condition

- Timed Level Clears as high score

### 4.User Interface

- Main Menu

  - Start Game

  - Options – Audio

  - Credits

  - Exit

- Level Selection

- Pause Menu

  - Exit to Main Menu

  - Restart Level

  - Resume Play

- HUD

  - HP Bar

  - Energy Bar

  - Timer

- Game Over Screen

- Victory Screen

### 5. Physics

- Kinematic Collisions:

  - Player ↔ Enemy

  - Player ↔ Enemy Projectiles

  - Player ↔ Object Drops

  - Player ↔ Environment Obstacles

  - Player ↔ Dungeon Walls

- Knockback Mechanics

- Hazard Hitboxes

### 6. AI

- Enemy States

  - Idle

  - Chase

  - Flee

  - Attack

- Proximity & Line-of-Sight Detection

- Telegraphed Targeting – Shows attack area before actual attack

- Dynamic Spawning for boss

### 7.Level Design & Goals

#### Level 1 – Training Floor (Member 1)

Goal: Introduces basic combat and resource management. The player will navigate simple corridors, defeat basic Scouts, and learn to manage energy drains

Unique Feature: Tutorial Floor.

#### Level 2 – Enemy Floors (Member 2)

Goal: Introduces ranged threats (Archers and Mages).

Unique Feature: Ranged Threats.

#### Level 3 – Hazard Floor (Member 3)

Goal: The player must survive the "knockback" Enemy Variants while dodging spike traps and wall-mounted crossbows.

Unique Feature: Hazards are introduced.

#### Level 4 – Boss Floor (Member 4)

Goal: The player must defeat the Monarch by managing energy, clearing spawned minions, and striking only when the boss's shield is lowered.

Unique Feature: Boss battle and enemy spawning.

### 8.Task Assignment

#### Member 1 – UI Programmer (Yee Sin Yen)

Responsibilities:

- Main Menu

- Settings Menu (Audio)

- Pause Menu

- Credits Page

- Level Selection Menu

- HUD (Health Point Bar, Energy Bar, Level Timer)

- Game Over Menu

- Victory Screen

- Sound Effects

#### Member 2 – Player Programmer (Tan Gyap Xun)

Responsibilities:

- Player movement and controls

- Dashing mechanic

- Short ranged attack and Explosion Spell system

- Collision detection

- Health Point and Energy system

- Object Drops (Food) collection

- Debuff system (Low Energy effects)

- Player animations (4 frames per animation type)

#### Member 3 – Enemy & Hazard Programmer (Tan Chi Hong)

Responsibilities:

- Enemy movement AI

- Scout AI (Telegraphed melee attacks)

- Archer AI (Dashing and projectile shooting)

- Spike Traps and Proximity Bombs mechanics

- Enemy animations (4 frames per animation type)

#### Member 4 – Enemy & Hazard Programmer (Khor Jun Zhi)

Responsibilities:

- Enemy spawning logic

- Mage AI (Teleporting and AoE spells)

- Monarch Boss AI (Shield mechanics and spawning)

- Knockback Enemy Variant mechanics

- Wall-Mounted Crossbows mechanics

- Enemy animations (4 frames per animation type)

### 9.Milestones

#### Project Pitch (5%)

- Finalize game concept

- Assign development roles

- Prepare project schedule

- Present gameplay mechanics

#### Milestone 1 (30% Completion)

Member 1 – UI Programmer (Yee Sin Yen)

- Develop Main Menu with Start Game button and implement basic scene switching. Create basic HUD showing the HP Bar and Energy Bar and Implement real-time data binding for the HUD to accurately track the HP Bar and Energy Bar variables.

Member 2 – Player Programmer (Tan Gyap Xun)

- Program basic player movement, controls, dashing mechanic, short ranged attack, and basic collision detection

Member 3 – Enemy & Hazard Programmer (Tan Chi Hong)

- Implement enemy movement AI and basic Scout AI (with telegraphed melee attacks).

Member 4 – Enemy & Hazard Programmer (Khor Jun Zhi)

- Implement enemy spawning logic and the Knockback Enemy Variant mechanics for Scout AI.

#### Milestone 2 (70% Completion)

Member 1 – UI Programmer (Yee Sin Yen)

- Implement state interruptions for Pause Menu, routing logic for the Level Selection Menu and Settings Menu data persistence (Audio values).

Member 2 – Player Programmer (Tan Gyap Xun)

- Implement Health Point and Energy system logic, the Debuff system (Low Energy effects), and script the hitboxes for the Short-ranged attack, the Explosion Spell.

Member 3 – Enemy & Hazard Programmer (Tan Chi Hong)

- Script the Archer AI line-of-sight algorithms to calculate proximity for dashing and projectile shooting. Program the trigger detection and damage logic for Spike Traps and Proximity Bombs mechanics.

Member 4 – Enemy & Hazard Programmer (Khor Jun Zhi)

- Script the Mage AI line-of-sight algorithms for teleporting and casting AoE spells. Program the Monarch Boss. Program the timing and collision logic for Wall-Mounted Crossbows mechanics.

#### Final Milestone (100% Completion)

Member 1 – UI Programmer (Yee Sin Yen)

- Program the boolean trigger conditions for the Game Over Menu and Victory Screen. Script the automated Level Timer and Credits Page scroll.

Member 2 – Player Programmer (Tan Gyap Xun)

- Script the Object Drops (Food) collection mechanics and value restoration. Finalize technical game balancing and complete final script bug fixes.

Member 3 – Enemy & Hazard Programmer (Tan Chi Hong)

- Finalize enemy behaviours, balance hazard interaction logic, and ensure enemy collision handling

Member 4 – Enemy & Hazard Programmer (Khor Jun Zhi)

- Program the Monarch Boss AI, specifically focusing on the conditional shield mechanics and dynamic spawning loops.